**Sprint 3 Plan**

**CarTrekk - v0.0**

**User Stories**

**Scrum board:** [**https://ucsc-team-fp829a1d.atlassian.net/jira/software/projects/SCRUM/boards/1?atlOrigin=eyJpIjoiMDYxNTQxNmFhNzY1NGZjODkwYzVjZDdiYWZkNGUwOWUiLCJwIjoiaiJ9**](https://ucsc-team-fp829a1d.atlassian.net/jira/software/projects/SCRUM/boards/1?atlOrigin=eyJpIjoiMDYxNTQxNmFhNzY1NGZjODkwYzVjZDdiYWZkNGUwOWUiLCJwIjoiaiJ9)

**User Story 1:** As a collector, I want to open loot boxes and earn cosmetics rewarded for hitting driving goals [Story Points: 5]

* Task 1.1: Setup a system for determining what rarity and item a user gets when they open a loot box (4 hours)
* Task 1.2: Create art for the loot box and the skins/collectibles ( 8 hours )

*Total Time for User Story 1: 12 hours*

**User Story 2:** User Story: As a user I want to interact with the routes other people as well as my own. Also be able to like, comment, and share my routes. *(Swift + Database)*  [Story Points: 5]

* Task 2.1: Setup profile page where you can view all past routes. Other users should be able to look at other profiles and like or comment.
* Task 2.2: Research how the interactions are going to happen on the Swift end. How do we expose the route data to other users? ( 6 hours )

*Total Time for User Story 2: 12 hours*

**User Story 3**: As a driver, I want to take photos of the drives that I am on and store them on the route. [Story Points: 5]

* Task 3.1: Implement an icon to take a photo when the driver pauses or ends their drive.
* Task 3.2: Set up S3 buckets to store images when a user inputs or takes a photo. Setup pipeline to store urls in firestore

*Total Time for User Story 1: 10 hours*

**Team Roles**

* Tejas Vaze: Product Owner
* Preet Tank: Developer
* Daniel Yang: Developer
* Ameek Singh: Scrum Master
* Sahil Tallam: Developer

**Initial Task Assignment**

* Tejas Vaze: Task 2.1 2.3
* Preet Tank: Task 1.1 1.2 3.1
* Daniel Yang: Task 2.1 2.3
* Ameek Singh: Task 2.2 3.2
* Sahil Tallam: Task 2.1 2.2

**Scrum Times:**

* Monday 1:00 PM
* Tuesday 9:50 AM (TA)
* Wednesday 8:00 PM
* Friday 7:00 PM